## Slide 1
Can a Robot
Teach Itself to Drive?
A university project in AI-powered autonomous robotics
Denis Vasilev · Adam Ryan · Aidan Ryan · Nora Cerveny — IMC Krems SS 2026
What did we build?
We built a small tracked robot that can see the world through a camera and use AI to navigate — no remote control needed.
How it works
Camera
Records the road
in real time
→
Lane Detection
Finds road edges
& lane lines
→
Object Detection
Spots obstacles
using YOLO AI
→
Fusion
Combines both into
one view of the world
→
Decision
Steer, speed up,
or stop safely
What we had to overcome
✅ Fixed
Wrong OS
5 operating system versions tried before the robot would even switch on.
✅ Fixed
No WiFi
The wireless driver was missing from the OS. We compiled and installed it manually.
✅ Fixed
Power Mismatch
The kit was built for an older chip. We designed a new power setup using a USB-C bank.
✅ Fixed
Camera Invisible
One hidden config line blocked the camera driver. Fixed — live video feed confirmed.
✅ Fixed
Arm Gone Haywire
The robotic arm tangled its own cables. We recalibrated all servo positions.
🔄 Ongoing
Motors Silent
Drive motors won't move despite correct commands. Root cause still under investigation.
How far did we get?
Chart: 
| OS & Boot | WiFi | Power System | Camera | OLED Display | Servo Arm | Drive Motors | AI Pipeline
Completion | 100 | 100 | 85 | 100 | 100 | 90 | 20 | 5
Camera mount & servo arm — mid-assembly
What we learned
Real-world hardware is full of surprises.
Most of our semester was spent making the robot's brain and body talk to each other — something the kit wasn't designed for.
That problem-solving IS the engineering.
What's next
Fix the drive motors so the robot can actually move
Add a second sensor (ultrasonic or lidar) for true fusion
Train the AI on footage from this robot's own camera
Mount battery on-board for fully wireless operation
IMC Krems University of Applied Sciences · Capstone Project SS 2026 · Denis Vasilev · Adam Ryan · Aidan Ryan · Nora Cerveny